Project Planning Phase

Product Backlog, Sprint Schedule and Estimation

| Date | 8 October 2026 |
| --- | --- |
| Student Name | OviyaShree |
| Project Name | Metro Ticket Generating System in ServiceNow |
| Maximum Marks |  |

Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story / Task | Story Points | Priority | Student Name |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog Form Setup | Create the ticket booking catalog item with Source, Destination, Passenger Type, Number of Tickets. | 5 | High | Mohamed Radhuwan |
| Sprint-2 | Fare Logic Script | Write fare calculation logic and field validations. | 5 | High | Mohamed Radhuwan |
| Sprint-3 | QR Code Integration | Generate QR code for the digital ticket. | 5 | High | Mohamed Radhuwan |
| Sprint-4 | Station Details Mapping | Map station details and auto-populate fields. | 3 | Medium | Mohamed Radhuwan |
| Sprint-5 | UI Pages | Build user-facing UI pages, Flow Designer and Notifications. | 3 | Medium | Mohamed Radhuwan |
| Sprint-6 | UAT & Deployment | User acceptance testing and deployment. | 2 | High | Mohamed Radhuwan |

Figure 1: Sprint schedule and story-point representation.

Project Tracker

| Work Item | Status | Validation |
| --- | --- | --- |
| Catalog form | Completed | Ticket booking catalog item with required variables created. |
| Fare logic | Completed | Fare calculated automatically and matched. |
| QR code | Completed | Digital ticket QR code generated. |
| Station mapping | Completed | Station details mapped to bookings. |
| Validations | Completed | Mandatory and auto-populate rules working. |
| Flow & Notifications | Completed | Confirmation sent after booking. |
| UI Pages | Completed | User-facing pages configured. |
| UAT & deployment | Completed | Scenarios accepted. |